PROJECT PLANNING PHASE

MILESTONE AND ACTIVITY LIST

| DATE | 02-11-2022 |
| --- | --- |
| TEAM ID | PNT2022TMID15069 |
| PROJECT NAME | Personal Assistance for Seniors who are Self-Reliant |

Milestone and activity list for the project, “Personal Assistance for Seniors Who Are Self-Reliant.”

| **SL.NO** | **TITLE** | **DESCRIPTION** | **DATE** |
| --- | --- | --- | --- |
| 1. | Literature Survey & Information Gathering | Literature survey on the selected project & gathering information by referring to technical papers, research publications, etc. | 27/09/2022 |
| 2. | Prepare Empathy Map | Prepare Empathy Map Canvas to capture the user's Pains & Gains, Prepare a list of problem statements. | 01/10/2022 |
| 3. | Ideation | List them by organizing the brainstorming session and prioritize the top 3 ideas based on feasibility & importance. | 06/10/2022 |
| 4. | Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of the concept, business model, social impact, scalability of the solution, etc. | 15/10/2022 |
| 5. | Problem Solution Fit | Prepare a problem-solution fit document. | 15/10/2022 |
| 6. | Solution Architecture | Prepare a solution architecture document. | 21/10/2022 |
| 7. | Customer Journey | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 21/10/2022 |
| 8. | Functional Requirement | Prepare the functional requirement document. | 29/10/2022 |
| 9. | Data Flow Diagrams | Draw the data flow diagrams and submit them for review. | 29/10/2022 |
| 10. | Technology Architecture | Prepare the technology architecture diagram. | 30/10/2022 |
| 11. | Prepare Milestone & Activity List | Prepare the milestones & activity list of the project. | 2/11/2022 |
| 12. | Project Development - Delivery of Sprint-1, 2, 3 &4 | Develop & submit the developed code by testing it. | In progress |